|  |  |
| --- | --- |
| **1. UAT Scope (In Scope – Out of Scope)** | |
| **UAT - In Scope** | **UAT - Out of Scope** |
| In Scope *List features that are tested*   * Adding a new book * Deleting a book * Getting all books | Out of Scope *List features that are not tested.*   * Find a book |

## 

|  |
| --- |
| **2. UAT Assumptions and Constraints** |
| **UAT Assumptions** |
| Assumption *List the UAT assumptions.*   * **Test environment:** The test cases are conducted by 1 experienced QA manager, meeting rooms are blocked, and hard- and software is provided by IT * **Test documentation:** All UAT test cases are documented within Google Drive Project folder * **Error reporting:** Errors, failures and other flaws are reported using the Usersnap Chrome extension and are directly sent to the particular project |

|  |
| --- |
| **UAT Constraints** |
| Constraint *List the UAT constraints.*   * **Time frames**: Test results must be provided by March 6th June 2022 * **Resources:**    + Human resources: 2 testers available for 2 days   + Provided hardware: MSI A10RB   + Tested operating systems:     - Windows: 10     - Linux: Ubuntu   + Browser tests:     - Firefox (latest version)     - Brave (latest version)     - Chrome (latest version) |

|  |  |  |  |
| --- | --- | --- | --- |
| **3. UAT Risks** | | | |
| **Description** | **Probability**  **High|Med|Low** | **Impact**  **High|Med|Low** | **Mitigation** |
| not properly trained Testers | Med | Med | Ongoing training sessions for testers |
| Incomplete test environment due to time constraints | High | Med | Realistic time and resource planning |
| Error handling: Testers are not aware on how to report bugs | Low | High | Easy-to-use bug reporting solution for UAT test available |
| UAT test failure | Low | High | Feature-complete development done before UAT test start |

|  |  |  |
| --- | --- | --- |
| **4. UAT Team Roles & Responsibilities** | | |
| **Name** | **Roles** | **Responsibilities** |
| Chadha Siala | Tester | Testing on Windows |
| Gallah Maissa | Tester | Testing on Ubuntu |
| Jaziri Mayssa | QA Manager | Managing UAT Test |
| Jaziri Mayssa | Product Owner | Project ownership |

|  |  |
| --- | --- |
| 5. UAT Entry Criteria | |
| **ID** | **Criteria** |
| 5.1 | The development of CRUD backend and front for book boutique application |
| 5.2 | Integration tests are completed |
| 5.3 | No high or medium defects are reported |
| 5.4 | All reported bugs should be fixed |
| 5.5 | UAT test environment (hardware, software, location) is ready |
| 5.6 | Testers got briefed and ready to start testing |
| 5.7 | UAT test plan is available |

|  |  |
| --- | --- |
| 6. UAT Requirements-Based Test Cases | |
| **ID** | **Test Cases** |
| 6.1 | *Adding a new book:*   * *Please visit:* [*http://localhost:4200*](http://localhost:4200/) * *Click on Add new book button in navbar.* * *Fill the form properly.* * *Click on submit button.* * *Expected result:*    + *This book is created with the given data.* |
| 6.2 | *Delete a book:*   * *Please visit:* *http://localhost:4200* * *Scroll over the book you want to delete.* * *Click on delete button of the book you want to delete.* * *Expected result:*    + *This book is removed from the books’ list.* |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 7. UAT Test Results | | |  |  |
| **ID** | **Test Cases** | **Pass/Fail** | **Tested By** | **Date Tested** |
| 7.1 | Adding a new book | Pass | Gallah Maissa | 03/06/2022 |
| 7.2 | Adding a new book | Pass | Gallah Maissa | 03/06/2022 |
| 7.3 | Deleting a given book | Pass | Siala Chadha | 03/06/2022 |
| 7.4 | Deleting a given book | Pass | Siala Chadha | 03/06/2022 |

|  |  |  |  |
| --- | --- | --- | --- |
| 8. Document Signatures | | | |
| **Role** | **Name** | **Signature** | **Date** |
| Service Owner | Mayssa Jaziri |  | 03/06/2022 |
| Project Manager | Mayssa Jaziri |  | 03/06/2022 |

# 9. Addendums & Appendices

*Include any additional documents.*